|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Meeting | Action | Raised by | Owner/Status |
|  | 9th Jan 2017 | Congestion on Golf Road, request visit from Mark Skilling | JC | CPG awaiting meeting date  CPA pushing for bus stop move. |
|  | 13th Mar 2017 | Understand ownership/maintenance responsibility of Defibs | WM | ALL |
|  | 13th Mar 2017 | What is plan to repair bridges – Cambus&Polhollick | AR | Ongoing |
|  | 8th May 2017 | Signage required in Ballater to put off walkers doing circular routes | CGB |  |
|  | 8th May 2017 | Pathway needs work done on it next to St Nathalans | CGB/CPG | Photo sent to CPG 09.01.18 |
|  | 10TH July 2017 | Stone bridge has had work carried out – Is there a crack in it? | CGB/CPG |  |
|  | 10TH July 2017 | Trees around church green require crowning | CGB/CPG |  |
|  | 11th Sept 2017 | Look into no overnight staying at end of Old Line. | ASS | Email to AS-S 10.01.18 |
|  | 11th Sept 2017 | look into whether ’History with boots on’ can be incorporated. | ASS | Email to AS-S 10.01.18 |
|  | 11th Sept 2017 | Bus waiting while drivers change shift on Tullich Rd at junction of Craigview Rd, causing an obstruction and hazard to motorists | CGB/CPG | Reported |
|  | 11th Sept 2017 | Pathway from old line to Pannanich Rd/ Lochnagar Way – who has responsibility, trees need cutting back – incorrect location | CGB/CPG | Trees/shrubs have died back. Will need pruning in Spring 2018 |
|  | 11th Sept 2017 | Tyres at back of chipshop, concern over growing hazard – | CGB/CPG | Awaiting feedback from AbCo |
|  | 13th Nov 2017 | Christmas lights on Bridge Street. Can put lights up but not switch them on. Has policy changed? | PD | CPA to look at policy |
|  | 13th Nov 2017 | 30 mph speed limit | TC | CPG reported – awaiting further response |
|  | 13th Nov 2017 | It has been minuted that BGC will maintain path. The agreement has lapsed and it is CNPA responsibility | TC | CPA to action |
|  | 13th Nov 2017 | Visit Scotland office to be used as a villager collaboration point with a paid post | CAP | CPA action |
|  | 13th Nov 2017 | Future charging points locations | TC | CPA to get clarification |
|  | 13th Nov 2017 | Post office complaints | WM | Email sent. Response inadequate. Further email sent, awaiting reply |
|  | 11th Dec 2017 | Advise Lee Watson Eagle dates | LW | AR action – email 10.01.18 |
|  | 11th Dec 2017 | Complaints about bus stop. Email to councillors | FP | COUNCILLORS MEETING TBA |
|  | 11th Dec 2017 | Wayfinding board for station needs funding | JC | JC Action. Apply to BRD for funding |
|  | 11th Dec 2017 | Request for ASS to come to additional meeting with FD and Walking week organisers to add more paths to local maps | FD | FD Action. FD to email Liz Henderson for dates. Let BRD and Gordon Riddler know the meeting date. |
|  | 8th Jan 2018 | Parent to email CPG re bus terminating at Aboyne | AR | Email sent to parent 09.01.18 |
|  | 8th Jan 2018 | Post bus forum info on FB page | CPG | AR action - FB post 10.01.18 |
|  | 8th Jan 2018 | Tree trunk in river at Royal Bridge | IL | AR to send photo to CPG to ascertain ownership –photo sent 09.01.18 |
|  | 8th Jan 2018 | Tree trunk in river at Royal Bridge | IL | AR to enquire with Invercauld Estate if stretch of water is theirs email 09.01.18  Log cut up 10.01.18 |
|  | 8th Jan 2018 | Old School – formal request sent to BCCC for consultation on amendments | AR | AR action – notify residents concerned for comments. Email 09.01.18 |
|  | 8th Jan 2018 | Old School – formal request sent to BCCC for consultation on amendments | AR | AR action – post on FB for comments |
|  | 8th Jan 2018 | Area next to council sheds being used as a dumping ground by council contractors | PD | CPG action |
|  | 8th Jan 2018 | Fence on Braemar Road needs repair | AR | AR action – send photos to CPG  Email 09.01.18 |
|  | 8th Jan 2018 | Is there still a community patient representative | JA | JA action |
|  | 8th Jan 2018 | Additional funding for wayfinding board | JC | JC action – approach BRD |
|  | 8th Jan 2018 | End of Sth Deeside Road path (Glen Muick) end is dangerous | FP | AR action – email MS for information |
|  | 8th Jan 2018 | Post CNPA consultation meetings in FB page | JC | AR action – posted 09.01.18 |
|  | 8th Jan 2018 | After consulting resident who had tree problem for fence – the trees are now the problem | PD | AR action – send photos to CPG  Email 09.01.18 |